Dear Students,

Good day!

This is to formally inform you of the upcoming activities and development progress deadlines for our course. As stated in our syllabus, the schedule allocates four (4) weeks for system development and one (1) week for the final presentation. Each task and progress submission is designed to assess your understanding, technical implementation, and teamwork throughout the development phase. Please read the details carefully and strictly follow the deadlines provided.

ACTIVITY TIMELINES

Activity 1: UI Design

- Scope: Develop a comprehensive User Interface Design that includes a wireframe, mockup, and prototype of your approved system or application.

- Output Format: PDF file or shareable design, html/runnable project

- Timeline: October 27 – 1st Week of November 2025

- Deadline: 1st Week of November 2025 (last meeting of the week)

Activity 2: Functional Requirements

- Scope: Present a detailed list of functional requirements that clearly define the intended features, operations, and interactions of your proposed system. (e.g., USER: login, registration, profile, home, cart, my orders, ADMIN: dashboard, product list, orders, EMERGING TECH: route recommendation)

- Output Format: PDF or Word document (short, bulleted format)

- Deadline/Timeline: October 20-31, 2025 (Submitted)

Activity 3: Emerging Technology

- Scope: Begin the development of your approved emerging technology component based on your approved topic (e.g., Data Analytics, AI, Blockchain, Computer Vision, Image Classification, AR/VR, or other relevant technology).

- Output Format: working demo of the emerging technology component (not yet implemented on your application/system)

- Timeline: 1st Week - 2nd Week of November 2025

- Deadline: 2nd Week of November 2025 (last meeting of the week)

APPLICATION DEVELOPMENT PROGRESS REPORTS

Progress 1:

- Focus:

  - Initial setup, database creation, and authentication system (login, register, forgot password, profile, multiple user roles) implementation

  - MRAD Format documentation for Emerging Technology part in your project

- Timeline: 1st Week - 2nd Week of November 2025

- Deadline: 2nd Week of November 2025 (last meeting of the week)

Progress 2:

- Focus: Integration of core functionalities and testing of main modules

- Clarification: For this subject, you are only required to develop at least the main features of your proposed system (for example: for an e-commerce app: user registration, login, add-to-cart, checkout, and transaction confirmation, and other important features). Full implementation and refinement of the system—including IoT integrations, reports, printing, payments, paid APIs, and other extended features—will be continued in Capstone 1 and Capstone 2.

- Timeline: 1st Week - 3rd Week of November 2025

- Deadline: 3rd Week of November 2025 (last meeting of the week)

Progress 3:

- Focus: Integration of the developed emerging technology into the developed application. Note: Please save/keep the Evaluation Metrics results (accuracy, loss, confusion matrix, classification report, etc..), that is use as results in your MRAD. For the non-ML Model emerging technology, on your MRAD, discuss how you used and integrate the emerging tech in your application, provide some evidence of integration.

- Timeline: 2nd Week - 3rd Week of November 2025

- Deadline: 3rd Week of November 2025 (last meeting of the week)

FINAL PRESENTATION

- Scope: Formal presentation and demonstration of your final application, including all integrated modules and technologies.

- Deadline/Presentation Date: 4th Week of November 2025

- Format: Oral presentation and live demonstration (onsite or virtual, as scheduled)

IMPORTANT REMINDERS

- Each week has a specific deadline. Please manage your time wisely to avoid delays.

- Since you are working in groups of three (3), proper task contribution and collaboration are essential for the success of your project.

- Strictly follow the deadlines to ensure smooth project monitoring and fair evaluation.

Should you have any concerns or clarifications about the tasks, requirements, or schedule, please do not hesitate to reach out. Your diligence, teamwork, and timeliness are crucial to the successful development and completion of your project.

Thank you and I look forward to your quality submissions and presentations.